STUDENT ID: c3707780

First Supervisor: Satish Kumar				Second Supervisor: Jawad Nawar

Project Specification

| Working Title (it can be rephrased later) | UniCircle A Secure Digital Campus Platform for University Life |
| --- | --- |
| Project aim (approx. 100-150 words) | The aim of this project is to design, build and evaluate UniCircle, a secure and accessible web platform that brings common university activities into one place. The working prototype will help students and staff view a personalised campus dashboard, join study or interest circles, make approved connections, exchange live messages, discover events and book selected university services. It will be developed with a Spring Boot back end, a responsive web interface and a relational database. The project will use fictional accounts and test data rather than live university records. Success will be measured through functional and security tests, task completion, usability feedback, accessibility checks and performance testing. The evaluation will examine whether one clear interface can reduce the time and number of steps needed to complete everyday university tasks. |
| Project Expectations (approx. 600-850 words) | Problem and purpose. Jisc’s 2024/25 higher-education survey reports that students value the flexibility, accessibility and convenience of digital learning, while still asking for better platform usability, clearer communication and more consistent support (Jisc, 2025). Jisc also describes university campuses using data and mobile applications to improve access to services and the use of facilities (Jisc, 2023). These published findings support investigating whether one well-organised interface can make selected university activities easier to find and complete. UniCircle is a prototype for that investigation; it will not claim to replace every existing university system. Users and scope. The prototype will support three clear roles: student, staff member and administrator. Students will be able to manage a profile, see relevant information, join circles, send connection requests, chat after a request is accepted, discover events and make bookings. Staff will be able to publish events or appointment slots and respond to appropriate requests. Administrators will manage reports, users and platform content. The design will also show how later versions could support applicants, researchers, employers, alumni, campus services and visitors. Project objectives. The first objective is to produce clear requirements and user journeys based on published research and feedback from suitable university stakeholders. The second is to design a database and a modular Spring Boot application with separate areas for identity, profiles, circles, messaging, events, bookings, presence and moderation. The third is to implement a responsive interface that works on desktop and mobile screens. The fourth is to protect private information through role-based access, validation, secure sessions and clear consent controls. The fifth is to evaluate whether the finished prototype is useful, understandable, accessible and technically dependable. Working product. The main demonstration will follow complete tasks rather than isolated screens. A student will sign in with a fictional university account, view the day ahead, find a circle, connect with another student, exchange messages and reserve an available appointment or event place. A temporary meet-up status may be included so an accepted connection can share a campus zone for a short period. Sharing will be off by default, will expire automatically and will never record a permanent movement history. A user will also be able to block or report another account. The administrator view will demonstrate how reports are reviewed and recorded. Software engineering approach. Development will use an iterative approach with short sprints, a prioritised backlog and a working release at the end of each important stage. GitHub branches and pull requests will record changes. Unit tests will check small parts of the program, integration tests will check the database and modules together, and end-to-end tests will check complete user journeys. The project will use a modular monolith because one deployable application is manageable for a final-year timetable while still allowing clear separation between features. Spring’s official documentation describes Spring Modulith as a toolkit for structuring Spring Boot applications into logical application modules (Spring, n.d.-a). Technical decisions, test evidence and known limitations will be documented as the project develops. Privacy safety and accessibility. Only fictional or consented test data will be used during development. Passwords will not be stored as readable text, users will see only information allowed by their role, and private messages will not be available to other ordinary users. Location sharing will require a clear action from the user and an expiry time. This consent-led approach is consistent with ICO guidance that location data used for a value-added service must be anonymous or used with consent (Information Commissioner’s Office, n.d.). The interface will be checked against WCAG 2.2 AA, including keyboard access, readable contrast, visible focus, form labels and useful error messages (World Wide Web Consortium, 2024). These controls are project requirements, not claims that compliance has already been achieved. Evaluation and success measures. The project will define acceptance tests for every Must Have requirement. A booking concurrency test will check that two people cannot take the same final place. Security tests will check that one user cannot read another user’s private data or enter an administrator area. A small approved usability study will ask participants to complete representative tasks and record completion, errors, time and System Usability Scale responses (Brooke, 1996). The project target is at least 90 percent successful completion of the agreed core tasks and a mean SUS score of at least 70. This SUS target was selected because Bangor, Kortum and Miller (2008) reported a mean study score of 69.69 across 206 studies; it is a benchmark for comparison, not proof of usability by itself. Accessibility will be checked with automated tools and manual keyboard testing. Performance tests will record response time and message delivery under a stated test load. Results will be reported honestly, including failed tests and limitations. Project boundaries. The prototype will not connect to live student records, process real payments, replace the learning management system or track people continuously. University single sign-on, calendar systems and commercial services will be represented through documented interfaces or test adapters unless authorised access becomes available. These boundaries keep the work achievable while still demonstrating database design, real-time communication, privacy, security, testing, deployment and user-centred evaluation at Level 6. |

| Search Term Template |  |
| --- | --- |
| My Topic: UniCircle A Secure Digital Campus Platform for University Life |  |
| What do I already know about this topic? The project investigates how selected university activities could be brought into one secure interface. Jisc’s student digital-experience findings identify continued demand for usable platforms, clear communication and accessible digital support (Jisc, 2025). Research on student engagement and belonging explains how the relationship between students and their institutions can influence engagement and success (Kahu and Nelson, 2018; Strayhorn, 2019; Thomas, 2012). The DeLone and McLean information-systems model identifies system quality, information quality, service quality, use, user satisfaction and benefits as areas relevant to evaluation (DeLone and McLean, 2003). UniCircle will therefore be studied as both a software-engineering prototype and a user-experience project. Its technical design will draw on official guidance for modular Spring applications, WebSocket security, web application risks, identity protocols, accessibility and location-data consent (Spring, n.d.-a; Spring, n.d.-b; OWASP Foundation, 2021; OpenID Foundation, 2023; World Wide Web Consortium, 2024; Information Commissioner’s Office, n.d.). The project will use fictional data and test adapters because access to live university systems has not been confirmed. | What keywords can I use to search for this topic? Core Search Terms; Broader Terms; Narrower Terms; Related Terms. digital campus; university technology; campus platform; student experience. student engagement; student success; sense of belonging; peer community. campus application; information system; university super app; service integration. real-time messaging; online communication; WebSocket STOMP; connection requests. campus presence; location services; temporary location sharing; consent and expiry. appointment booking; service scheduling; booking conflicts; calendar integration. inclusive design; digital accessibility; WCAG 2.2 AA; keyboard and screen reader. application security; privacy by design; role-based access; UK GDPR and OWASP. |
| Where am I going to search? Which resources will be used? Google Search and Google Scholar will be used to discover relevant terms, reports and papers. The reference list will then be checked against the original publisher or official organisation. Academic sources will be sought through IEEE Xplore, the ACM Digital Library, ScienceDirect, SpringerLink, Taylor and Francis and the university library catalogue. UK evidence and guidance will come from Jisc, GOV.UK and the Information Commissioner’s Office. Technical requirements will use the official Spring, OWASP, OpenID, 1EdTech and W3C documentation. Sources will be included when they are relevant, identifiable, reasonably current for the topic and written by a credible author, publisher or standards body. Search dates, keywords and useful exclusions will be recorded so the search can be repeated and refined. | What search strings will I try? • "digital campus" AND (university OR "higher education") AND (platform OR application) • (student engagement OR "sense of belonging") AND university AND digital • (campus app OR "student mobile app") AND usability AND evaluation • (Spring Boot OR "Spring Modulith") AND (modular OR architecture) AND testing • (WebSocket OR STOMP) AND chat AND "Spring Security" • (appointment booking OR event booking) AND concurrency AND university • (location sharing OR campus presence) AND privacy AND consent • (WCAG 2.2 OR web accessibility) AND university AND mobile • (UK GDPR OR data protection) AND student AND geolocation • ("System Usability Scale" OR SUS) AND web application evaluation |

Suggested Bibliography:

Bangor, A., Kortum, P.T. and Miller, J.T. (2008) ‘An empirical evaluation of the System Usability Scale’, International Journal of Human-Computer Interaction, 24(6), pp. 574–594. doi: 10.1080/10447310802205776.

Brooke, J. (1996) ‘SUS: A quick and dirty usability scale’, in Jordan, P.W., Thomas, B., McClelland, I.L. and Weerdmeester, B. (eds.) Usability Evaluation in Industry. London: Taylor and Francis, pp. 189–194.

Davis, F.D. (1989) ‘Perceived usefulness, perceived ease of use, and user acceptance of information technology’, MIS Quarterly, 13(3), pp. 319–340. doi: 10.2307/249008.

DeLone, W.H. and McLean, E.R. (2003) ‘The DeLone and McLean model of information systems success: A ten-year update’, Journal of Management Information Systems, 19(4), pp. 9–30. doi: 10.1080/07421222.2003.11045748.

Information Commissioner’s Office (n.d.) Location data. Available at: https://ico.org.uk/for-organisations/direct-marketing-and-privacy-and-electronic-communications/guide-to-pecr/communications-networks-and-services/location-data/ (Accessed: 8 October 2026).

Jisc (2023) Building the future intelligent campus. Available at: https://www.jisc.ac.uk/guides/building-the-future-intelligent-campus (Accessed: 8 October 2026).

Jisc (2025) 2024/25 UK higher education students digital experience insights survey findings. Available at: https://digitalinsights.jisc.ac.uk/reports-and-briefings/our-reports/2024-25-uk-higher-education-students-digital-experience-insights-survey-findings/ (Accessed: 8 October 2026).

Kahu, E.R. and Nelson, K. (2018) ‘Student engagement in the educational interface: Understanding the mechanisms of student success’, Higher Education Research and Development, 37(1), pp. 58–71. doi: 10.1080/07294360.2017.1344197.

OpenID Foundation (2023) OpenID Connect Core 1.0 incorporating errata set 2. Available at: https://openid.net/specs/openid-connect-core-1_0.html (Accessed: 8 October 2026).

OWASP Foundation (2021) OWASP Top 10:2021. Available at: https://owasp.org/Top10/ (Accessed: 8 October 2026).

1EdTech Consortium (n.d.) Edu-API (Candidate Final specification). Available at: https://www.1edtech.org/standards/edu-api (Accessed: 8 October 2026).

Spring (n.d.-a) Spring Modulith reference documentation. Available at: https://docs.spring.io/spring-modulith/reference/ (Accessed: 8 October 2026).

Spring (n.d.-b) WebSocket Security. Available at: https://docs.spring.io/spring-security/reference/servlet/integrations/websocket.html (Accessed: 8 October 2026).

Strayhorn, T.L. (2019) College Students’ Sense of Belonging: A Key to Educational Success for All Students. 2nd edn. New York: Routledge.

Thomas, L. (2012) Building Student Engagement and Belonging in Higher Education at a Time of Change. London: Paul Hamlyn Foundation.

World Wide Web Consortium (2024) Web Content Accessibility Guidelines WCAG 2.2. Available at: https://www.w3.org/TR/WCAG22/ (Accessed: 8 October 2026).

MoSCoW (or replace with an equivalent)

| High Priority | Lower Priority |
| --- | --- |
| Must Have: • Responsive web interface for desktop and mobile use. • Fictional student, staff and administrator accounts with role-based access. • Personalised dashboard showing timetable items, events, bookings and notifications. • Profiles, circles, membership and connection-request workflow. • Private live chat available only after a connection is accepted. • Event and appointment creation, booking, cancellation and conflict prevention. • Block, report and administrator moderation workflow. • Secure relational database, validation, audit records and privacy controls. • WCAG 2.2 AA checks, automated tests, deployment instructions and evaluation evidence. | Could Have: • Study-room, equipment or campus restaurant booking. • Lost-and-found reporting. • Opportunity and skills-matching board. • Time-limited QR attendance demonstration. • Interactive campus map using fictional locations. • Student voice and feedback proposals. |
| Should Have: • Temporary opt-in campus-zone sharing with automatic expiry and immediate revocation. • Search, filtering and useful notifications. • Campus service and support directory. • Account data download and deletion request. • Calendar export and documented integration adapters. | Will Not Have During This Project: • Live university student records, production single sign-on or real payment processing. • Permanent background location tracking or location history. • Facial recognition or automatic emotion detection. • Replacement for the university learning, finance or human-resources systems. • Native iOS and Android applications during this project. • Automated medical, disciplinary, admissions or grading decisions. |

Risk Register

| ID | Risk Description | Likelihood | Impact | Owner | Mitigation | Status |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | The proposed platform becomes too large for the project timetable. | High | Core features may remain unfinished. | Student | Freeze the Must Have scope, use short sprints and review progress against working demonstrations every week. | Active |
| 2 | Temporary location or profile information is exposed to the wrong user. | Medium | Serious privacy and personal-safety harm. | Student | Keep sharing off by default, require accepted connections, add expiry and revoke controls, and test access rules. | Active |
| 3 | A user reaches messages or administrator functions without permission. | Medium | Private data may be disclosed or changed. | Student | Use Spring Security, deny access by default, validate every server request and write role-based integration tests. | Active |
| 4 | Real-time chat is unreliable or difficult to complete. | Medium | A central project journey fails. | Student | Build a small WebSocket proof first, persist messages safely and provide clear reconnect and failure states. | Active |
| 5 | Two users obtain the same final booking place. | Medium | Bookings become untrustworthy. | Student | Use database constraints and transactions, then run concurrent booking tests. | Active |
| 6 | University systems or single sign-on cannot be accessed. | High | Planned integrations cannot be demonstrated live. | Student | Use documented adapters and realistic test services so real integrations can be added later without redesign. | Active |
| 7 | Ethics approval or suitable participants are unavailable in time. | Medium | The planned usability study is reduced. | Student | Prepare ethics material early; keep a fallback evaluation using approved peers, expert review and repeatable task tests. | Active |
| 8 | The application is difficult to use with keyboard or assistive technology. | Medium | Some users are excluded and evaluation suffers. | Student | Test WCAG 2.2 requirements throughout development using automated checks and manual keyboard review. | Active |
| 9 | Deployment differs from the development computer. | Medium | The demonstration may fail. | Student | Use environment configuration, continuous integration, health checks and an early hosted test deployment. | Active |
| 10 | Source code, database changes or credentials are lost or exposed. | Low | Work may be lost or accounts compromised. | Student | Use GitHub branches, backups, database migrations, secret environment variables and repository secret scanning. | Active |
| 11 | Research sources are weak, outdated or not directly relevant. | Medium | Design decisions lack credible support. | Student | Use clear inclusion criteria, verify original sources and maintain a dated Harvard bibliography and search record. | Active |
| 12 | Testing is left until the final weeks. | Medium | Defects remain and evidence is incomplete. | Student | Write tests with each feature, record results in every sprint and reserve time for final regression testing. | Active |

Generative AI Log

The entries below summarise how generative AI was used to interpret my research, generate and challenge ideas, identify missing requirements and support planning. AI responses were treated as suggestions rather than evidence; important claims were checked against academic or official sources before use.

| Date | Generative AI Tool (e.g. ChatGPT) | How generative AI Tool was used |
| --- | --- | --- |
| 5 Oct 2026 | ChatGPT | I have researched student isolation, fragmented university services and difficulty finding opportunities. What wider problems could a UniCircle project address, and which university users should be considered? |
|  | RESULTS | The response helped me group my research into connection, academic collaboration, wellbeing, inclusion, campus services, opportunities and safety. It suggested considering students, teaching staff, support teams, societies and service providers. I used these as possible requirement areas and checked them against my research before including them. |
| 5 Oct 2026 | ChatGPT | Give me more ideas for a complete UniCircle platform that supports university life rather than only copying an ordinary social network. |
|  | RESULTS | The response suggested verified university profiles, course and interest circles, study-group matching, live chat, staff appointments, event discovery, societies, campus opportunities, lost and found, wellbeing signposting, restaurant or facility booking, transport information and personalised notifications. I treated these as candidate ideas, removed unrealistic items and prioritised the remaining features using MoSCoW. |
| 6 Oct 2026 | ChatGPT | Review the UniCircle idea from a privacy and safeguarding perspective, especially location sharing, friend requests, live chat, bookings and contact between different university roles. |
|  | RESULTS | The response identified consent, location sharing being off by default, time-limited visibility, block and report controls, role-based access, moderation, data minimisation, retention rules and clear emergency-support boundaries. I used this as a checklist and checked relevant official guidance. Precise continuous tracking was not kept as a default requirement. |
| 6 Oct 2026 | ChatGPT | I plan to use Java and Spring Boot. Suggest a manageable architecture that demonstrates final-year software engineering without making the first version too large for one student. |
|  | RESULTS | The response proposed a modular monolith with separate identity, profile, circle, messaging, event, appointment and notification modules, a relational database, REST interfaces and WebSocket messaging where live updates are needed. I selected the modular-monolith direction as a feasible starting point and kept university-wide integrations as future work. |
| 7 Oct 2026 | ChatGPT | Turn the selected UniCircle ideas into functional and non-functional requirement categories and identify important gaps that could stop the system from being complete or safe. |
|  | RESULTS | The response separated account and role management, discovery, circles, chat, events, bookings, notifications and moderation from accessibility, security, privacy, reliability, performance, usability and auditability. I reviewed each suggestion, rewrote accepted items in my own project language and rejected anything that could not be implemented or evaluated in the available time. |
| 7 Oct 2026 | ChatGPT | Suggest realistic ways to evaluate whether UniCircle is usable, technically reliable and useful without claiming that a small final-year study proves university-wide success. |
|  | RESULTS | The response suggested task-completion tests, usability questionnaires, accessibility checks, unit and integration tests, performance measurements, security-focused checks and qualitative feedback. I selected measures that can be reproduced and documented, and I kept all targets as future evaluation goals rather than completed achievements. |
| 8 Oct 2026 | ChatGPT | Review my research-supported outline and identify statements that need a source, standards that should be checked and wording that may accidentally present an idea as a proven finding. |
|  | RESULTS | The response highlighted claims about belonging, engagement, digital experience, system success, accessibility, security, identity, privacy and usability. I independently checked the relevant academic publications and official standards, corrected unsupported wording and did not use an AI suggestion as evidence unless a traceable source had been found and read. |
| 8 Oct 2026 | ChatGPT | Check whether my Component 1 specification covers the aim, project expectations, literature-search plan, MoSCoW priorities, risks and evaluation, and identify anything missing without making the final decisions for me. |
|  | RESULTS | The response identified the need for realistic scope boundaries, Agile development, GitHub version control, testing, accessibility, ethical handling of location and messaging data, reproducible evaluation and a clear distinction between the minimum product and future ambitions. I reviewed these points against the marking guidance and made the final decisions about the submitted scope, priorities and risks. |